# IPAP Pilot Assessment and Rollout Recommendation

## Introduction

This document presents my assessment of the Infrastructure Provisioning Automation Program (IPAP) based on the information provided in the challenge. The goal is to evaluate conflicting and incomplete information, identify what can be trusted or require further validation, and organize the findings into clear, usable documentation. It also covers information architecture, content governance, audience-specific communication, key metrics, and a final recommendation on the program’s readiness for broader rollout.

## Abbreviations

The following abbreviations are used throughout this document to refer to key programs, roles, regions, and technologies.

| Abbreviation | Expanded form |
| --- | --- |
| IPAP | Infrastructure Provisioning Automation Program |
| SME | Subject matter expert |
| NA | North America |
| EMEA | Europe, Middle East, and Africa |
| APAC | Asia-Pacific |
| OS | Operating system |
| RBAC | Role-based access control |
| QA | Quality assurance |
| SRE | Site reliability engineer |
| P90 | 90th percentile |
| FAQ | Frequently asked question |
| AI | Artificial intelligence |

## Part 1: Conflicting information analysis

## Information confidence matrix (Deliverable A)

Each statement is rated using the following confidence levels:

- High: Confirmed by two or more sources, or by the metrics data.

- Medium: Comes from one reliable source, but is approximate, undated, or not fully defined.

- Low: Contradicted by another source, or a limited result presented as a general one.

| Statement | Source | Confidence level | Publish? | Requires validation? |
| --- | --- | --- | --- | --- |
| IPAP global rollout successfully completed. | Source A | Low | No | Yes. Directly contradicted by Source C (expansion to EMEA and APAC is still underway) and Source B (about 40% of APAC requests are still manual). |
| Provisioning time reduced from 12 to 3 days across all regions. | Source A | Low | No | Yes. Contradicted by Source B (APAC average is 6 days) and the Part 4 metrics (EMEA is at 4 days, APAC at 6 days). Only NA reached 3 days. |
| Regional adoption reached 95%. | Source A | Low | No | Yes. Source C clarifies that 95% adoption applies only to teams in the pilot, not to entire regions. |
| APAC still requires manual provisioning for about 40% of requests due to legacy dependencies. | Source B | Medium | Yes (internal operations only) | Yes. Confirm the current percentage, the specific legacy system blockers, and remediation timelines. |
| Average provisioning duration in APAC remains 6 days. | Source B | High | Yes | Partly. Confirmed by the Part 4 metrics (APAC June = 6 days). Confirm whether the average includes manual requests (question 9 in Deliverable B). |
| 95% adoption applies only to teams in the pilot. | Source C | Medium | Yes, with the scope stated | Yes. Explains the gap between the executive update and operational data. Confirm how adoption is measured (question 2 in Deliverable B). |
| Expansion to EMEA and APAC is still underway. | Source C | High | Yes | No. Consistent with Source B and with the metrics, which show EMEA and APAC behind NA. |

## Publication validation questions (Deliverable B)

These questions must be answered before any IPAP status, metric, or capability claim is published.

Scope and definitions

- What does "global rollout completed" mean, and which regions and teams are live today?

- How is adoption measured, and what is the 95% based on?

- How is provisioning time measured, and does it include time spent waiting for security approval?

- How is rework defined, and what was the rework rate before IPAP?

Data sources

- Which system do the provisioning and rework numbers come from, and who owns that data?

- Do the numbers cover only pilot teams, or all requests in each region?

Conflicting information

- Does "12 to 3 days" refer only to North America, or was it meant as a global number?

- Is the 40% manual provisioning figure for APAC still current?

- Does the 6-day APAC average include manual requests?

- Did anything other than IPAP, such as staffing or request volume, help reduce provisioning time?

Review and approval

- As to what date is each statement accurate, and when should it be checked again?

- Who is the audience, and what decisions will they make from this information?

- Does any content reveal security controls or approval workarounds that should stay restricted?

- Who approves this content before it is published, and who keeps it up to date?

## Part 2: SME analysis (Deliverable C)

Missing information

- Which provisioning workflows are fully automated through Jenkins?

- What situations still require manual security approval?

- What does “Windows support isn’t fully stable” mean?

- Is Windows drift detection officially supported for production use?

- Which inventory synchronization jobs are still being tuned?

- What is the operational impact when inventory synchronization fails or is delayed?

Follow-up questions

- What conditions trigger a manual security review?

- Who approves those requests, and does approval affect provisioning time?

- What specific issues exist with Windows drift detection?

- Are there known failure rates or limitations for Windows?

- How often do inventory synchronization jobs run?

- What happens when synchronization fails?

- Are retries, monitoring, and alerts already in place?

- What must be completed before these features are considered stable?

Documentation risks

Avoid publishing these as confirmed facts until validated:

- “Provisioning is fully automated.”

- “Jenkins handles all provisioning workflows.”

- “Windows drift detection is fully supported.”

- “Inventory synchronization is stable.”

- “No manual intervention is required.”

Security approval criteria and workarounds should stay restricted, even after they are validated.

## Part 3: Information architecture (Deliverable D)

### IPAP knowledge center

- Getting started

  - Program status

  - Quickstart guide

  - Access and onboarding

  - Architecture overview

- Platform support

  - Linux

  - Windows (drift detection not yet stable)

  - Infrastructure footprint

- Provisioning

  - Automated pipelines

  - Manual overrides and approvals (restricted)

- Security and compliance

  - Access control and RBAC

  - Secrets management (restricted)

  - Security approvals (restricted)

  - Compliance auditing

- Validation

  - Quality gates

  - Drift detection

  - Inventory audit

- Monitoring and observability

  - Provisioning status

  - Metric definitions

- Operations and support

  - Known limitations

  - Troubleshooting

  - FAQ

  - Escalation and on-call

- Governance and release

  - Release notes and change log

  - Feedback

### 1. Information architecture overview

The IPAP knowledge center uses a task-based structure that follows the order in which users work: getting started, checking platform support, provisioning, security, validation, monitoring, operations, and governance. Program status, metric definitions, and platform support are each defined in one place, so all teams work from the same information. Operational guidance, limitations, and release information are kept separate so users can find the information based on their role.

### 2. Intended users

| Section | Primary users | What they come for |
| --- | --- | --- |
| Getting started | New requesters and approvers | Access, onboarding, and how IPAP works |
| Platform support | Infrastructure and platform engineers | What is supported, by OS and region |
| Provisioning | Infrastructure engineers, operators | How to provision, including manual and approval steps |
| Security and compliance | Security, compliance, and approvers | Access control, approvals, and audit requirements |
| Validation | Operators, QA | Quality checks, drift detection, inventory accuracy |
| Monitoring and observability | Operations managers, SREs | Provisioning status and metric definitions |
| Operations and support | Support engineers, on-call teams | Known limitations, troubleshooting, escalation |
| Governance and release | Program owners, technical writers | Release notes, change history, content ownership |

### 3. Content ownership

Each section has one accountable owner, even when several teams review it:

- Engineering SMEs: technical accuracy and platform behavior

- Operations SMEs: operational procedures, troubleshooting, and escalation content

- Security and compliance teams: security controls, approvals, and compliance content

- Technical writers: structure, consistency, usability, and publishing standards

- Program owners: program status, metrics, and final business approval

### 4. Review and governance

Review frequency depends on how often content changes and how much risk an error carries.

- Every release, with SME sign-off: platform support, provisioning workflows, validation procedures

- Monthly: known limitations, escalation contacts, program status

- Quarterly, or when policy changes: Security and compliance procedures

- Quarterly: Getting started, FAQ, Troubleshooting

- Before any change: metric definitions, which need program owner approval

Every update records its reviewer and approval date in the change log, so each change can be traced to the person who approved it.

### 5. Maintenance strategy

The knowledge center stays accurate because every page has an owner, a review date, and a clear trigger for updates.

- Ownership. Each section has one accountable owner, as listed in section 3 titled -Content ownership above in this document.

- Scheduled reviews. Content is reviewed on the schedule in section 4 titled Review and governance above this section in this document. Pages past their review date are flagged.

- Update triggers. A pipeline, platform, or process change is not complete until the affected pages are updated. Each update is recorded in the change log.

- Single source of truth. Program status, metric definitions, and platform support are each defined in one place and linked from other pages, so a change is made only once.

- Expiry and retirement. Each known limitation has an owner and a target date. Outdated pages are retired or merged during a quarterly content audit.

## Part 4: Metrics

## The following data from the challenge is used in this section.

| Region | January (days) | March (days) | June (days) | Rework rate |
| --- | --- | --- | --- | --- |
| NA | 12 | 8 | 3 | 3% |
| EMEA | 11 | 7 | 4 | 5% |
| APAC | 13 | 10 | 6 | 9% |

Figure 1: Average provisioning duration by region, January to June.

## Executive narrative (Deliverable E)

The IPAP pilot has reduced provisioning time in all three regions. Between January and June, provisioning time dropped from 12 to 3 days in North America, from 11 to 4 days in EMEA, and from 13 to 6 days in APAC. Faster provisioning means teams get the infrastructure they need sooner.

However, the program is not ready for a global rollout:

- Expansion to EMEA and APAC is still in progress.

- The 95% adoption figure applies only to pilot teams.

- The 3-day result applies only to North America.

Key risks

- About 40% of APAC requests still require manual provisioning because of legacy dependencies. APAC also has the highest rework rate (9%, compared to 3% in North America).

- Windows drift detection is not yet stable.

- Security approvals and inventory synchronization still require manual work.

Readiness: IPAP is ready for a phased, region-by-region rollout. It is not ready to be announced as a global rollout.

Decisions needed from leadership

- Approve readiness criteria for each region.

- Approve funding to remove APAC legacy dependencies.

- Approve a corrected status update to replace the earlier executive update.

## Operations narrative (Deliverable F)

Current state

Jenkins now handles provisioning for pilot teams, but some steps are still manual:

- Security approvals for exception requests

- Requests with legacy dependencies, mainly in APAC

Two known limitations also affect daily operations: Windows drift detection is not yet stable, and inventory synchronization jobs are still being tuned.

Regional differences

| Region | June provisioning time | Rework rate | Notes |
| --- | --- | --- | --- |
| NA | 3 days | 3% | Closest to the target state. Can be used as the reference. |
| EMEA | 4 days | 5% | Expansion in progress. Document gaps during onboarding. |
| APAC | 6 days | 9% | Expansion in progress. About 40% of requests are still manual. |

What teams should do for now

- Check Windows hosts for drift manually.

- Confirm inventory records before submitting a provisioning request.

- Use the manual workflow for requests with legacy dependencies.

Adoption considerations

The 95% adoption figure covers only pilot teams. Before onboarding new teams, adoption should be defined as the percentage of requests completed without manual steps, and each region should have a baseline.

Improvement opportunities

- Create a plan to remove or work around each APAC legacy dependency.

- Track rework by root cause.

- Define when Windows drift detection is considered stable.

- Measure how many requests need manual security approval and how long they wait.

- Report median and P90 provisioning time separately for automated and manual requests.

## Dashboard recommendation (Deliverable G)

A monthly leadership dashboard shows whether IPAP is working, whether it is safe to expand, and what needs a decision. Each metric appears by region, with a trend over time, and lists its definition, data source, owner, and last update date.

The following figure shows the average provisioning time for each region from January to June. Provisioning time dropped in all three regions, but only North America reached 3 days.

| Metric | What it tracks | Why it matters |
| --- | --- | --- |
| Rollout progress | Regions and teams that are live, compared to the plan | Shows actual progress instead of general claims |
| Automation rate | Requests completed without manual steps | Shows how many teams really use IPAP |
| Provisioning time | Median and P90 days, for automated and manual requests | Shows how fast provisioning is, including long delays |
| Rework rate | Requests that need to be fixed | Shows whether faster provisioning affects quality |
| Manual security approvals | Number of approvals and how long they take | Shows whether approvals are causing delays |
| Drift detection coverage | Hosts covered, by OS | Shows gaps in compliance, such as Windows |
| Inventory accuracy | Records that match, and how long sync takes | Shows whether automation is using correct data |
| Readiness status | Ready, in progress, or not ready, for each region | Shows which regions can move forward |

## Part 5: Leadership recommendation (Deliverable H)

Is the program ready for broader rollout?

Yes, for a phased rollout, one region at a time. No, for a global rollout announcement. North America is the reference region. APAC moves to full rollout only after there is a plan for its legacy dependencies.

Facts

The sources and the metrics data state the following:

- Provisioning time dropped in all regions from January to June: NA from 12 to 3 days, EMEA from 11 to 4 days, and APAC from 13 to 6 days.

- The 95% adoption applies only to pilot teams.

- Expansion to EMEA and APAC is still in progress.

- Rework rates are 3% in NA, 5% in EMEA, and 9% in APAC.

- Some security approvals are still manual.

- Windows drift detection is not yet stable.

Assumptions

The following statements are my assumptions but not confirmed:

- Provisioning times are averages of all requests in each region.

- IPAP is the main reason for the improvement, not changes in staffing or request volume.

- About 40% of APAC requests are still manual.

- The higher rework rate in APAC is caused by manual provisioning or legacy dependencies.

Risks and remaining concerns

- Credibility: The earlier executive update may have already influenced decisions.

- Scaling: Manual work and rework in APAC can increase as request volume grows.

- Compliance: Windows hosts do not have stable drift detection.

- Data quality: Provisioning can rely on inventory records that are out of date.

Information to validate before publication

- Rollout status and dates for each region

- How adoption and provisioning time are measured

- Whether the numbers cover only pilot teams

- The current percentage of manual requests in APAC

- Support status for Windows and Linux

Recommendations

Before moving forward, leadership needs to:

- Publish a corrected status update with dates.

- Approve standard definitions for adoption, provisioning time, and rework.

- Agree on readiness criteria for each region, such as a target automation rate and a maximum rework rate.

- Fund a plan to remove or work around APAC legacy dependencies.

- Define when Windows drift detection is stable.

- Launch the IPAP knowledge center, with named owners, before the next region goes live.

## Part 6: AI usage record (Deliverable I)

I used Claude (Anthropic) during this challenge. The final content, ratings, and recommendations are my decisions.

Section 1: Prompts used

- Shared my own draft and asked it to modify a few sections for consistency.

- Asked for feedback on specific sections, such as the maintenance strategy and information architecture, and to rewrite the validation questions in my style.

- Asked to include a diagram for provisioning time trends.

- Create a localhost webpage to publish this document.

- Create a multilingual (5 languages) option with a dropdown for people from different regions to be able to read this document in the language of their choice.

Section 2: Outputs accepted

- Suggestions to make the information architecture overview, intended users, review cycles, and maintenance strategy more specific.

- The provisioning time trend chart.

- Index.html to view the document as a webpage.(I’ll share this in our meeting today)

Section 3: Outputs rejected or changed

- Rejected a few drafts because the tone was persuasive rather than technical.

- Rejected the colored, heavily formatted layout for the trend chart.

- Kept my own structure for the analysis instead of the AI’s table format.